# Scrap Car Buyer — Dubai
Full Project Plan (Enhanced Version)

# 1. Project Overview

Purpose: Users post their scrap/damaged cars with photos → Admin reviews, provides an offer, and manages pickup → Users track status.

Target Market: Dubai, UAE (Requires English & Arabic support).

Users: 1) Public visitors 2) Registered Users (car sellers) 3) Admin(s).

Core Value: Fast quote, transparent status tracking, WhatsApp communication, direct map integration for pickup, and auto-generated agreements.

# 2. New Professional Features Added

Multi-language Support (English & Arabic): Arabic and RTL (Right-to-Left) layout support for locals.

WhatsApp Business API Integration: Real-time status updates and direct chat button.

Google Maps / Mapbox Integration: Pin drop feature for exact pickup location.

Automated PDF Agreements: Auto-generated 'Transfer of Ownership' or 'Sale Agreement' PDF after a deal is finalized.

SMS Notifications: Twilio/MessageBird integration for local UAE SMS updates.

Instant Estimated Valuation: AI or Rule-based estimated price range upon entering car details.

# 3. Tech Stack (JavaScript Based)

## Frontend (/frontend)

Core: Next.js 15 (App Router), JavaScript (.jsx / .js)

Styling: Tailwind CSS v4, Hero UI (@heroui/react)

Animations: Framer Motion (Scroll reveal)

Auth Client: Better Auth (React client)

Forms & Validation: React Hook Form + Zod

State/Data: TanStack Query (React Query)

i18n (Language): next-intl or react-i18next (English + Arabic)

Maps: Google Maps React / react-map-gl

## Backend (/backend)

Runtime: Node.js (Express.js) - JavaScript (.js)

Auth: Better Auth (Server)

Database & ODM: MongoDB Atlas + Mongoose

File Storage: Cloudinary (car images)

Realtime/Communication: Socket.io (chat), WhatsApp API (Twilio / Meta), Resend (Emails)

PDF Generation: pdfkit or puppeteer

# 4. Repository / Folder Structure (.jsx/.js)

scrap-car-buyer-dubai/
├── frontend/
│   ├── app/
│   │   ├── [locale]/                      → For English & Arabic routing
│   │   │   ├── (marketing)/
│   │   │   │   ├── page.jsx               → Home
│   │   │   │   ├── about/page.jsx
│   │   │   │   └── services/page.jsx
│   │   │   ├── (auth)/
│   │   │   │   ├── login/page.jsx
│   │   │   │   └── register/page.jsx
│   │   │   ├── (user)/
│   │   │   │   ├── dashboard/page.jsx
│   │   │   │   ├── dashboard/new-post/page.jsx  → Form + Map picker
│   │   │   │   └── dashboard/posts/[id]/page.jsx
│   │   │   ├── (admin)/
│   │   │   │   ├── admin/page.jsx         → Analytics & Charts
│   │   │   │   ├── admin/posts/page.jsx
│   │   │   │   └── admin/users/page.jsx
│   │   │   └── layout.jsx
│   ├── components/
│   │   ├── layout/ (Navbar.jsx, Footer.jsx, LanguageSwitcher.jsx)
│   │   ├── ui/ (ModalWrapper.jsx, StatusBadge.jsx)
│   │   ├── forms/ (CarPostForm.jsx, LocationPicker.jsx)
│   │   └── chat/ (WhatsAppButton.jsx, ChatWindow.jsx)
│   ├── lib/ (api.js, utils.js)
│   ├── hooks/ (useScrollAnimation.js, useAuth.js)
│   └── next.config.js
│
├── backend/
│   ├── src/
│   │   ├── config/ (db.js, cloudinary.js, whatsapp.js)
│   │   ├── routes/ (auth.routes.js, post.routes.js)
│   │   ├── controllers/ (post.controller.js, admin.controller.js)
│   │   ├── middlewares/ (isAuth.js, upload.js)
│   │   ├── services/ (pdf.service.js, sms.service.js)
│   │   ├── models/
│   │   │   ├── User.js
│   │   │   └── CarPost.js
│   │   └── server.js
│   └── package.json

# 5. Database Design (Mongoose Models - MongoDB)

// src/models/User.js
const mongoose = require('mongoose');

const userSchema = new mongoose.Schema({
  name: { type: String, required: true },
  email: { type: String, required: true, unique: true },
  phone: { type: String },
  password: { type: String },
  role: { type: String, enum: ['USER', 'ADMIN'], default: 'USER' }
}, { timestamps: true });

module.exports = mongoose.model('User', userSchema);

// src/models/CarPost.js
const mongoose = require('mongoose');

const carPostSchema = new mongoose.Schema({
  userId: { type: mongoose.Schema.Types.ObjectId, ref: 'User', required: true },
  brand: { type: String, required: true },
  model: { type: String, required: true },
  year: { type: Number, required: true },
  condition: { type: String, required: true },
  description: { type: String },
  locationAddress: { type: String, required: true },
  latitude: { type: Number },
  longitude: { type: Number },
  images: [{ type: String }],
  status: { 
    type: String, 
    enum: ['PENDING', 'UNDER_REVIEW', 'OFFER_SENT', 'ACCEPTED', 'PICKUP_SCHEDULED', 'COMPLETED', 'CANCELLED'],
    default: 'PENDING'
  },
  estimatedPrice: { type: Number },
  offerPrice: { type: Number },
  agreementPdf: { type: String }
}, { timestamps: true });

module.exports = mongoose.model('CarPost', carPostSchema);

# 6. User Roles & Actions

| Feature | User | Admin |
| --- | --- | --- |
| Login & Profile | Yes | Yes |
| Post scrap car & Drop Map Pin | Yes | No |
| Receive SMS/WhatsApp alerts | Yes | No |
| Update post status & Give Offers | No | Yes |
| Generate & Download PDF Receipt | Yes | Yes |
| View Dashboard Analytics | No | Yes |

# 7. Submission & Workflow (Step-by-Step)

Quick Estimate (Optional): User inputs Brand + Model + Year on the homepage to see an estimated value range.

Submission: User fills car details, uploads photos, drops a pin on Google Maps for pickup, and submits.

Admin Review: Admin gets a notification, reviews photos, and updates status to OFFER_SENT with a price.

WhatsApp/SMS Alert: User receives an SMS/WhatsApp: 'We have an offer of AED 5,000 for your Toyota Camry. Click here to accept.'

Acceptance: User accepts via their dashboard.

Agreement Generation: Backend automatically generates a PDF Sale Agreement containing both parties' details and car info.

Pickup: Status changed to PICKUP_SCHEDULED.

Completion: Car is towed, payment made, status COMPLETED.

# 8. UI/UX & Formatting Plan

Arabic/English Toggle: Navbar will have an EN/AR toggle. If AR is selected, Tailwind's dir="rtl" will be applied, flipping the layout perfectly.

Colors: Trust-inspiring colors (Deep Navy Blue, Metallic Silver, and Action Orange/Green for CTAs).

Modals & Drawers: Hero UI for smooth popups when users click on car images to view them in a gallery.

Animations: Framer Motion for fade-ins. Using .jsx, wrapping components with <motion.div> will be straightforward.

Mobile First: Dubai users are highly mobile-centric. Bottom sticky CTA bar for "Get Instant Quote".

# 9. Development Roadmap (Phases)

| Phase | Scope | Est. Time |
| --- | --- | --- |
| Phase 1: Setup | Next.js & Express setup, Mongoose DB connection, i18n routing. | 4 Days |
| Phase 2: Auth | Better Auth, Protected Routes, User/Admin Roles. | 3 Days |
| Phase 3: Core UI | RTL/LTR Navbar, Footer, Home page, Animations. | 5 Days |
| Phase 4: Car Posting | Multi-step form, Cloudinary Image Upload, Map integration. | 6 Days |
| Phase 5: Admin Panel | Post management, Analytics charts, Offer system. | 5 Days |
| Phase 6: Integrations | WhatsApp API, SMS Service, PDF Generation. | 4 Days |
| Phase 7: Polish & Deploy | QA testing, SEO optimization, Vercel & Railway deployment. | 3 Days |
| Total | Full Professional Platform | ~4-5 Weeks |